# Project Proposal

# Smart Hawker AI

Practice Module for Certificate in Architecting AI Systems

Team 08

Members:

Elisha Encinas Zacarias
Lee Xue Er
Quisit Jocel Audrey Lugtu

Jasper Teo Teck Siong

CONTENTS

1. Overview	3

1.1. Project Context	3

1.2. Business Needs	3

1.3. Stakeholders	4

1.4. General Flow	4

1.5. Project Scope	5

1.5.1. In Scope	5

1.5.2. Out of Scope	5

1.5.3. Trust, Governance, and Ethical Framework	5

1.5.4. Web Application, MLOps, and LLMOps Architecture	6

2. Project Plan	7

2.1. Project Work Breakdown Structure (WBS)	7

2.2. Effort Summary	8

2.3. Key Milestones	8

# Overview

## Project Context

Diners in Singapore choosing where to eat at a hawker centre must currently piece together information from several disconnected sources: Google Maps for distance and reviews, GrabFood or Burpple for menus and price points, and word-of-mouth or in-person observation for queue length and crowd conditions. No single platform combines proximity, real-time crowding, dietary suitability, affordability, and stall-specific timing into one recommendation. This fragmentation forces users to manually cross-reference multiple apps for a decision that should take seconds.

SmartHawker AI addresses this by using a team of specialised, cooperating AI agents rather than a single monolithic recommender. Each agent owns a distinct concern — location and logistics, dietary/budget preference matching, queue and crowd prediction, and overall orchestration — and reasons over the (often uncertain or partial) outputs of the others to produce one coherent, explainable recommendation.

## Business Needs

- Decision fatigue: users currently check 3–4 separate apps before settling on a stall.

- No proactive intelligence: existing apps are reactive (they answer a search) rather than anticipatory (they do not warn about closing stalls, incoming rain, or predicted crowding).

- No unified personalisation: dietary restriction, budget, and taste-preference filtering are handled inconsistently or not at all across current platforms.

- Fragmented, non-real-time information: queue length and live crowd conditions are not captured by any mainstream platform today.

## Stakeholders

| Stakeholders | Stakeholder Description |
| --- | --- |
| End users (hawker centre patrons) | Fast, personalised, low-effort dining decisions that account for diet, budget, distance, and crowding without checking multiple apps |
| Hawker stall owners | Indirect beneficiaries — better-distributed footfall if the system reroutes users away from overcrowded stalls toward comparable alternatives |
| Course instructor / assessors | Evidence of a genuinely agentic (not chatbot-wrapped) multi-agent system: autonomous reasoning under uncertainty, orchestration, guardrails, explainability, and DevOps rigor |
| Project team (4 members) | A fairly distributed, individually assessable body of work where each member's agent is comparable in technical depth |

Table 1. Stakeholders

## General Flow

At a high level, a user request flows through the system as follows:

- User submits constraints (location, dietary needs, budget, time available) through a simple front-end interface.

- The Orchestrator/Planner Agent parses the request and concurrently dispatches relevant sub-queries to the Location & Logistics Agent, the Preference & Diet Agent, and the Queue & Crowd Agent.

- Each specialised agent returns its output along with a confidence/justification signal (e.g. "3 stalls match diet + budget", "predicted 12-minute queue, 70% confidence").

- The Orchestrator resolves conflicts between agents (e.g. the cheapest stall is not the closest), applies the guardrail/verification layer to confirm every recommended stall genuinely exists in the dataset and satisfies stated constraints, and ranks the final shortlist.

- The system returns a ranked, explained recommendation to the user and continues to monitor conditions (weather changes, closing times, rejected suggestions) to proactively re-rank or alert the user mid-session.

- Every step is logged for traceability, and can be replayed in a trace viewer for debugging or grading demonstration.

## Project Scope

### In Scope

- A defined pilot area (e.g. 2–3 hawker centres) with a highly curated, static dataset of stalls, cuisines, dietary tags, price points, and opening hours.

- A lightweight multi-agent orchestration layer consisting of: Orchestrator/Planner (handles routing and constraint-checking), Preference & Diet Agent (prompt-driven), Location & Logistics Agent (rule-based), and Queue & Crowd Agent (mock-data lookup).

- Real API integration for distance (Google Maps/OneMap API) and weather.

- A basic verification/guardrail check within the Orchestrator to filter out-of-boundary recommendation listings.

- Simple, programmatic session tracing logged directly to the server console for debugging and grade demonstrations.

- A basic GitHub Actions CI/CD pipeline performing simple linting, syntax checking, and Docker image build verification.

### Out of Scope

Nationwide coverage of all Singapore hawker centres.

- Real-time computer-vision or IoT crowd integration.

- Heavyweight user authentication databases, live payment gates, or public hosting.

- Advanced ML-driven recommendation, offline model-training loops, or complex multi-turn preference learning.

- A separate, standalone web trace-viewer interface (replaced with integrated server logs).

### Trust, Governance, and Ethical Framework

To ensure complete compliance with Agentic AI structural principles, the SmartHawker AI system embeds trust, fairness, and programmatic accountability into its operations:

- Assurance & Governance: A dedicated programmatic Guardrail & Verification Layer operates continuously inside the Orchestrator Agent. It cross-references all generative recommendations against our ground-truth, curated database to guarantee that hallucinated or non-existent stalls are blocked prior to reaching the user interface.

- Trust & Explainability: The platform rejects black-box outputs. Every individual recommendation is served alongside an explicit, natural-language "Why" justification constructed from the reasoning steps of the sub-agents (e.g., illuminating exactly how proximity, weather risks, and dietary matching factored into the final ranking weight).

- Fairness: The multi-agent orchestration minimizes commercial biases. When primary candidate stalls suffer from extensive, simulated wait times, the system balances foot-traffic by intentionally suggesting high-affinity, less crowded alternatives, actively supporting smaller or less visible hawker vendors.

- Accountability & Security: Comprehensive audit logs record all intermediate JSON transformations, confidence score arrays, and inter-agent dialogues. To ensure absolute data privacy, no Personally Identifiable Information (PII) is recorded; preference tuning operates on transient, session-based memory arrays that do not persist past user termination.

### Web Application, MLOps, and LLMOps Architecture

- The system will be architected as a decoupled web application constructed under standard DevOps, MLOps, and LLMOps pipeline criteria:

  - Web Front-End & Containerization: Users interface with the system via a responsive, lightweight web application built to capture coordinates, dynamic budgets, and session preferences. The entire backend agent mesh runs isolated within a Docker-compose infrastructure to easily allow per-agent parameter changes.

  - CI/CD Pipeline Rigor: An automated GitHub Actions pipeline will be tied to our repository to trigger on every code push or pull request. The pipeline explicitly executes:

    - Code Quality & Linting: Enforcing syntax homogeneity across the individual codebases of all four sub-agents.

    - Unit & Mock Testing: Asserting that agent functions respond correctly to synthetic API requests and handle sub-agent partial timeouts cleanly.

    - Build Assurance: Validating successful Docker image compilations to guarantee delivery integrity.

  - LLMOps Practices:

    - Prompt Isolation: System instructions, context bounds, and JSON output schemas for the reasoning models are completely parameterized and isolated from backend application logic.

    - Traceability Layer: The system features an integrated, structured trace viewer logging sequence latencies, exact prompt inputs, completion responses, and evaluation safety tags for clear academic auditability.

# Project Plan

## Project Work Breakdown Structure (WBS)

We have optimized the work packages by shifting from heavy generative model design and complex individual agent routing algorithms to lightweight, modular functions. Shared infrastructure is minimized to target core academic criteria while respecting a tight 120-hour effort constraint per person.

| WP # | Work Package | Owner | Key Deliverables | Est. Effort (hrs) |
| --- | --- | --- | --- | --- |
| 1.0 | Requirements and scope definition | Shared (all 4) | Functional and non-functional requirements, project sope | 40 |
| 2.0 | Logical and physical architecture | Shared (all 4) | Logical architecture diagram, Physical architecture diagram, agent-tool interaction design | 16 |
| 3.0 | Project Setup & Shared Infra | Shared (all 4) | Single-repo setup, standard Dockerfile, simple CI/CD (lint & build via GitHub Actions), shared static hawker SQLite/JSON dataset | 16 |
| 4.0 | Dataset Curation | Shared (all 4) | Curated dataset for a smaller pilot area (2-3 hawker centres, ~30 stalls total) | 16 |
| 5.0 | Orchestrator / Planner Agent | Elisha | Sequential request routing to sub-agents, basic fallback handling, post-recommendation constraint-matching verification | 65 |
| 6.0 | Location & Logistics Agent | Xue Er | Standard Maps API integration, opening-hours check, and weather-override rule dictionary | 65 |
| 7.0 | Preference & Diet Agent | Audrey | Prompt-based dietary/allergen filtering, budget checks, and simple session weighting | 65 |
| 8.0 | Queue & Crowd Agent | Jasper | Static crowd lookup table mapped to hours of the day, rule-based queue modifiers, and simple confidence estimations | 65 |
| 9.0 | Orchestration, state, and memory | Shared (all 4) | Planner workflow session state, conversation context | 24 |
| 10.0 | Responsible AI and security controls | Shared (all 4) | Guardrails, validation, prompt protection, security policies | 24 |
| 11.0 | CI/CD & Monitoring | Shared (all 4) | GitHub.GitHub Actions, Branch Controls, Deployment | 24 |
| 12.0 | Integration & Testing | Shared (all 4) | Core unit tests for agents and 3 end-to-end integration demo scripts | 24 |
| 14.0 | Logging & Explainability | Shared (all 4) | Consolidated terminal logging showing agent pipelines and structured text justification in the UI | 16 |
| 15.0 | Documentation & Report | Shared (all 4) | Architecture diagram, individual agent code breakdowns, and presentation slides | 20 |

Table 2. Work breakdown structure

## Effort Summary

The table below displays the redistributed effort targeting exactly 120 hours of total contribution per team member, allowing for fair and balanced grading while adjusting to shortened development timelines.

| Team Member | Primary Agent Owned | Agent Hours | Shared Infra Hours | Total Hours |
| --- | --- | --- | --- | --- |
| Elisha | Orchestrator / Planner Agent | 65 | 55 | 120 |
| Xue Er | Location & Logistics Agent | 65 | 55 | 120 |
| Audrey | Preference & Diet Agent | 65 | 55 | 120 |
| Jasper | Queue & Crowd Agent | 65 | 55 | 120 |

Table 3. Effort Summary

## Key Milestones

- Week 2: Dataset finalised; repo, CI/CD skeleton, and Docker-compose scaffold in place.

- Week 5: Each agent functional in isolation with unit tests passing.

- Week 8: Orchestrator integration complete; agents communicating end-to-end.

- Week 10: Guardrail, explainability, and traceability layers integrated and demonstrable.

- Week 12: End-to-end testing complete; final report and demo rehearsed.